## Slide 1
How to go Agile more successfully, Survive...
Paul A. Sullivan, INCOSE ASEP 2016
INCOSE Huntsville Chapter President, 2020-2021
Paul_A_Sullivan@yahoo.com
2021-03-18

## Slide 2
... until You Thrive!
Paul A. Sullivan, INCOSE ASEP 2016
INCOSE Huntsville Chapter President, 2020-2021
Paul_A_Sullivan@yahoo.com
2021-03-18

## Slide 3
Discuss Traditional Acquisition
Define Adaptive Acquisition
Define Agile and/or Scrum
Compare to Agile Lean / 6 Sigma and
How & Why Agile Works
Challenges to Tradition
How to Survive & Thrive
Final Questions & Future Topics to Pursue
Agenda

## Slide 4
INCOSE built processes around “System V” aka Waterfall Acquisition
This has and continues to work well when executed properly:
  WWII Armament in USA
  Polio & Smallpox Eradication
  First Computers – ENIAC through IBM360 through PC
  NASA Mercury through Apollo through Skylab
  COVID-19 Vaccines Project Warp Speed
Succeeded as these:
  Leveraged centuries of engineering or scientific experience
  Addressed mainly physical processes
  with physical processes that are common
Discuss Traditional Acquisition

## Slide 5
Started with Operational then Urgent Need Statements
Added Other Transaction Authority (OTA) to rapidly redeploy existing technology in different application
2018 inserted Adaptive “Prototyping Phase” into traditional DoD5200.2 Process, for UP TO FIVE YEARS!
Also inserted FIVE YEAR Re-engineering Production, Logistics, & Maintenance… THIS IS THE FUTURE!
See https://aaf.dau.edu for more info
Define Adaptive Acquisition

## Slide 6
Use Teams of five to nine (not 9 to 5!) folk
Share status Daily at 15 min Stand-up: Did; To Do, Need to Talk and/or Help – Blocked!
Focuses on Useable Product; truncates Documentation, Training, and Support
Specify, build, test, and deliver potentially fieldable release in a Single Sprint
Plan around Releases by Sprints of two or three, sometimes four, weeks
IMPORTANT: Born when doing WebSites during the Dot-Com 1990s
Agile & Scrum Defined

## Slide 7
Work tightly bounded in duration and scope
Uses face to face communication organized by simple procedures and standardization
Combine Cross Functional yet often similar background (software) folks into team
Decompose complex and extensive functionality into simple atomic processes
Competent Group Estimates usually beat one Subject Matter Expert (SME) SWAGs
Why plan past 14 to 30 days when is inaccurate?
How & Why Agile Works

## Slide 8
How to Sell Up-Front SE Work, especially since some functionality is irreducible?
Assumes that everyone is 100% adaptable, knowledgeable, and competent
Can supplant established & successful processes with immature & less probable
Dogma to slavishly ‘Value People over Processes and Tools’ can (does) kill Cost, Sked, CM, IM, MBSE & Digital Twin gains!
Challenges to Traditional SE & HW!

## Slide 9
Coach leadership that the Pre-planning phase is not optional – if you fail to plan, you plan to fail!
    Explain some pre-work on Architecture and Backlog needed so team can quickly plan and then attack work in later Sprints
    Start with a Glossary so everyone agrees what a term means. Its clunky, but it WORKS!
    Leverage your communications gifts to craft a two or three page CONOPS aka ”Day in the Life” that references the Glossary
How to Survive & Thrive (1)

## Slide 10
Remind Leadership and Zealots that different tasks require different approaches and tools:
    Agile increases an ill-defined Software project success from 20% to 40-50% chance
    Lean, 6-Sigma, & Kaizen Product-Family success is > 90% with HS education – GE’s Jack Welch fired the 10% leaders that missed this as they were incompetent!
    Do leverage excellent focus on NECESSARY and SUFFICIENT metrics
How to Survive & Thrive (2)

## Slide 11
Concentrate on Most Used and thus Valuable Processes and Information
    Do it Once
        Reference or reuse existing, not create again!
        Reference with pictures, search, and links
    Explain it with a Simple (Flow) Chart as folks grasp diagrams faster and more thoroughly than recipes on 3x5 index card
How to Survive & Thrive (3)

## Slide 12
Concentrate on Most Used and thus Valuable Processes and Information, Part II
    Avoid preference wars with agreed definitions; accommodate when inconsequential
    Write less; draw pictures and scribe equations more
    Specify Functionality via Interfaces and Constraints
How to Survive & Thrive (4)

## Slide 13
All are fine EXCEPT those not asked!
… & Future Topics to Pursue
What do we like?
What do we skip or dislike?
What do we add?
Final Questions...