## Slide 1: More Effective Planning Using Agile and Lean Approaches
INCOSE North Texas Chapter
December 16, 2015

## Slide 2: Poll Experience
What Experience Have You Had
  SWOT
  Strategic Planning
  Product Planning
  Project Planning
  Department / Operational Planning
  Business/Marketing Planning

## Slide 3: Planning Examples
Project Planning:
  Purchase a car for the family
  Plan a family camping trip
  Build a doghouse for the family dog
  Plan a planning workshop for INCOSE IW 2016
Strategic Planning:
  A strategic plan to increase family income
  Planning for education/training of children high school and after
  Create a vibrant industry or academic partnership for an INCOSE chapter

## Slide 4: Critical Mistakes
Focusing on the Plan document as the objective
No clear focus of the Critical Need – what is the problem
No Strategic Vision; No Shared Vision
Not developed by the team that will execute

## Slide 5: What Are Some Possible Reasons For these Planning Mistakes?
Notes: Intelligence Challenged
Poor Planning
Poor Coordination
Lack of Communications
Vicious Compliance

## Slide 6: Why Plan?
Harvard Business School found:
"2 out of 3 HR and IT departments develop plans that are not linked to the company's overall strategy".
"Most devastatingly, 95% of employees do not understand their company's strategy. (How are they supposed to execute a plan if they don't understand it?)"

## Slide 7: Why Plan for Chapters?
Provide maximum value to members
Align the leadership team – get all on the same page
Reduce stress, panics, and glitches throughout the year
Continuity - plans accommodate sudden changes in leadership
Makes it easier to bring in new leadership team members
And – reduce the probability of a disaster

## Slide 8: Strategic vs Operational Planning
What’s the difference?
Strategic planning envisions the future and develops an approach to achieve that future
Strategic planning is worthless - unless there is first a strategic vision that is shared among the leadership.
Strategic plans define the vision of you want to achieve and provides the context for Operational planning
Operational plans are the incremental steps to achieve your Strategic plans.

## Slide 9: What Are Some Elements Common to Plans
Stakeholders
Resources
Vision/Mission/Concept/
Financial/Budget
Schedule
Goals/Objectives
Risks Assessment/Contingencies
Tasks/Responsibilities

## Slide 10: “Big Picture” Chart
Strategies
Driving Issues
Values
3 – 5 Years
This Year!

## Slide 12: INCOSE Mission and Vision - Developed as Part of a Planning Process
Mission
Share, promote and advance the best of systems engineering from across the globe for the benefit of humanity and the planet.
Vision
The world's authority on Systems Engineering.
Goals
To provide a focal point for dissemination of systems engineering knowledge.
To promote international collaboration in systems engineering practice, education, and research.
To assure the establishment of competitive, scalable professional standards in the practice of systems engineering.
To improve the professional status of all persons engaged in the practice of systems engineering.
To encourage governmental and industrial support for research and educational programs that will improve the systems engineering process and its practice.

## Slide 13: Chapter Strategic Planning
Base plans on what your members most value
Find out through member surveys or town hall meetings
Use a SWOT analysis to get things rolling
Ensure the leadership team is involved & also consider inviting all members to participate – nobody knows everything; nobody knows nothing
Create a shared Vision of what you want your chapter to be
Set measurable Goals for the next 5 years

## Slide 14: Operational Planning
Details of activities for the coming year based on Vision and Goals set out in the Strategic Plan.
Include roles & responsibilities, schedule and budget.
Plans are a living document with updates to be done iteratively, refining details throughout the year.

## Slide 15: Getting Started
For Projects, a Mission Analysis has usually been done and you are working to a Contract Specification
For other initiatives, start with a basic assessment to determine objectives and priorities
Conduct a SWOT
Survey stakeholders

## Slide 16: Gathering Input
Stakeholder Survey and SWOT are excellent tools to gather initial inputs which can be used throughout
For Critical Need and Values, facilitated discussion can be beneficial
For SWOT, Vision, Mission, etc, it is helpful to conduct a democratic process where all actually participate in contributing ideas and shaping the results minimizing the opportunity for one or two strong personalities to dominate the process
Use Sticky Notes

## Slide 17: Conduct SWOT Brief Exercise
Sticky Note rules
  One idea per note
  Complete sentences
  Write legibly, preferably print
Affinitize/group similar ideas
Summarize each set of grouped ideas

## Slide 18: Critical Need Discussion Brief Exercise
Facilitated
Capture on poster chart/white board
Don’t wordsmith at this point

## Slide 19: Basic Planning Steps
Project Planning
Objectives/Top Level Requirements in Contract or Charter
Action Steps to Accomplish Objectives
  Refine Requirements
  Top Level Budget & Schedule
  Specific Tasks
    Tasks’ Budgets and Schedules
  Performance Metrics

## Slide 20: Basic Planning Steps
Organizational Planning (Business Unit/Chapter)
Critical Need
Vision/Mission
Values
Goals (long term, typically > 3 years)
Strategy
Objectives (current year) leading to goals
Constraints – Budget, Schedule, Resources
Action Steps to Accomplish Objectives
Performance Metrics

## Slide 21: Chapter Operational Planning
Chapter events - Meetings/tutorials/activities
Chapter communications – website(s), emails, social media, newsletters
Membership – recruiting and retention, student division

## Slide 22: Systematic Approach for Chapters
There are so many great possibilities for your chapter you can get overwhelmed
Ask participants to prepare beforehand
Consider separate sessions for Strategic and Operational planning
Tools to help
  Chapter Planning Workbook & Template found on the Wiki
  Example plans, how-to’s found on the Wiki

## Slide 23: Chapter Planning Workbook
The Workbook includes most everything that could be done, so needs to be tailored to fit your chapter
  Organized around the Chapter Awards criteria
The Introduction discusses planning methodology
The Workbook has suggestions and worksheets to fill in for all the different topics during your planning session
Assign responsibilities, budget, deadlines

## Slide 24: Chapter Planning Workbook Sample

## Slide 25: Chapter Planning Workbook Sample

## Slide 26: Chapter Planning Workbook Sample

## Slide 27
Questions?