## Slide 1: From Fragile to Agile INCOSE Enchantment Chapter Presentation August 10, 2022
Ann Hodges, Distinguished Member of Technical Staff, CSEP
Sandia National Laboratories
SAND2022-10330 PE

## Slide 2
Background – Agile Framework
Agile Challenges
New Agile Principles
Summary
References

## Slide 3: Background – Agile Framework
Will use Scaled Agile Framework® (SAFe) as an example methodology
  One of the leading agile frameworks
    37% of organizations utilize SAFe (Digital.ai, 2021)
  Freely available from Scaled Agile, Inc.
  5 major versions released since 2011
    Version 5.1 is latest release
3

## Slide 4: Background – Agile Framework Basic Concepts
SAFe configuration scope
  Essential
    Most basic configuration
    Includes team and program levels (multiple Agile teams, a.k.a. Agile Release Train)
  Large Solution
    Supports coordination and synchronization across multiple programs
  Portfolio
    Includes strategic planning, relevant investment funding, portfolio operations/governance
  Full SAFe
    Combines other 3 configuration levels
4

## Slide 5: Background – Agile Framework Basic Concepts
Alignment – cadency and synchronization
  Sprint – lowest level
    Fixed-length timebox
    Typically 1-3 weeks
  Program increment
    Consists of multiple sprints
    Typically 8-12 weeks
  Epic
    Focused on delivering a minimal viable product
    Consists of multiple program increments
    Timeboxes between agile teams should have same cadence, coordinating input/output dependencies
5

## Slide 6: Background – Agile Framework Basic Concepts
Features and capabilities
  Feature: fulfills a stakeholder need
    Contains benefit and acceptance criteria
  Capability: similar to feature
    Comprise higher-level behaviors needed for the product
  Both features and capabilities are factored to fit within a program increment
Stories
  A basic element that describes system behavior
  Defined from a user viewpoint and terminology
  Should assist incremental development of a minimal viable product
6

## Slide 7: Background – Agile Framework Basic Concepts - Roles
  Product Owner – represents the “voice of the customer”
    Defines user stories
    Prioritizes the team’s user story backlog
  Business Owner
    Has programmatic and technical managerial oversight for developed solution
  System Architect
    Typically oversees architecture at multi-team/Agile Release Train level
    Defines and communicates the architecture so that solution is fit for intended use
  Epic Owner
    Defines an epic’s minimal viable product
    Coordinates/facilitates epic development – collaborates with other key stakeholders to identify features/capabilities needed for epic’s minimal viable product
  Agile Team
    Multi-disciplinary team (< 9 members)
    Define, develop, test/evaluate solution
7

## Slide 8: Challenges
8
Reliance on Product Owner to
adequately represent the
“voice of the customer”
2) Lack of emphasis on the
longer planning horizon
No graded approach to product
development

## Slide 9: Challenges: 1) Reliance on the PO to adequately represent the “voice of the customer”
9
  Product Owner (PO) has profound impact on product development (Yorke, 2018)
    Define user stories
    Prioritize user stories/backlog
  Often selected for business-side prowess
  Great PO familiar with both product to be built and technical development process
    If PO doesn’t understand technical development, won’t appreciate systems engineering activities
      quality left to chance
      may not understand that systems engineering activities occur in smaller scale, more continuous fashion
      systems engineers may be marginalized  conflict + discord
      may devolve into being run as classical waterfall project management, but more fragmented (user stories/program increments/epics planned and tracked as another form of traditional but fragmented schedule)

## Slide 10: Challenges: 1) Reliance on the PO to adequately represent the “voice of the customer”
10
Decomposition
Integration
Concept of
Operations
Requirements
and Architecture
Detailed
Design
Implementation
Test and
Verification
Operation &
Maintenance
System Verification
& Validation
System Timeline
plan according to
update to address gaps
identified during planning
PO’s mental model of systems engineering may be the traditional serial approach – the “Vee” model*
*Adapted from (INCOSE SEBoK, n.d.)

## Slide 11: Challenges: 2) Lack of emphasis on longer planning horizon
11
  Agile Team focused on current sprint, maybe several future sprints
  Little visibility into more holistic development activities
  Foundational systems engineering activities ignored (e.g., planning for stakeholder needs/requirements elicitation and analysis)

## Slide 12: Challenges: 3) No graded approach to product development
12
  Stress related to completing user stories within a sprint is palpable
  Systems engineers can be very analytical, unappreciative of “fit for use”
  Amplified by PO who is not knowledgeable about technical aspects of product development
  We don’t have time for _______!

## Slide 13: New Agile Principles
13
Photo by Robert Anasch on Unsplash
Use a risk-informed graded approach to product development
Include technical and business perspectives in timebox planning
SE and program increments are not mutually exclusive
Reframe SE terminology

## Slide 14: New Agile Principles: 1) Use risk-informed graded approach to product development
14
Photo by Robert Anasch on Unsplash
  Product Owner (PO) can feel more assured that
    Product’s technical development activities are done at the right rigor
    More accepting of the need and value of these activities
  Sandia has implemented a risk-informed graded approach
    Based on industry standards (ISO 15288, PMBoK, AS9100)
    1st step: determine risk level based on intrinsic project and product characteristics
    2nd step: Template for each rigor level for systems engineering, quality management and project management activities and deliverables
      Rigor attributes = timing, scope, formality

## Slide 15: New Agile Principles: 2) Include technical + business perspectives in timebox planning
15
Photo by Robert Anasch on Unsplash
  Ideally the Product Owner is strong in both technical development process and business knowledge
    Understands product’s domain and intended use
  Otherwise include the System Architect or an experienced systems engineer in planning
    Include Business Owner to supplement knowledge of the programmatic and technical management aspects

## Slide 16: New Agile Principles: 3) Systems Engineering and Program Increments are not mutually exclusive
16
Photo by Robert Anasch on Unsplash
  Same systems engineering activities in the “Vee” model are implemented in a smaller scope
    Elements of the “Vee” model in the development life cycle of a story
      Understanding what needs to be done (“requirements”)
      Determining how it should be done (architecture, design)
      Implementing the approach
      Meeting story acceptance criteria (verification and validation)

## Slide 17: New Agile Principles: 3) Systems Engineering and Program Increments are not mutually exclusive
17
Concept of operations
Requirements
Architecture
Design
Implementation
Component verification
Subsystem verification
System validation
Operations & maintenance
Continuous
Deployment
Program Increment
Continuous
Deployment
Program Increment
Continuous
Deployment
Program Increment
Release on Demand
Release on Demand
Release on Demand
Continuous Flow
Adapted from Figure 2 (Enterprise solution delivery, n.d.).

## Slide 18: New Agile Principles: 4) Reframe systems engineering terminology
18
Photo by Robert Anasch on Unsplash
  Same systems engineering activities in the “Vee” model are implemented in a smaller scope
    Elements of the “Vee” model in the development life cycle of a story
      Understanding what needs to be done (“requirements”)
      Determining how it should be done (architecture, design)
      Implementing the approach
      Meeting story acceptance criteria (verification and validation)

## Slide 19: Summary – Principles address challenges
19
New Agile Principles Challenges | Use a risk-informed graded approach to product development | Include technical and business perspectives in timebox planning | SE and program increments are not mutually exclusive | Reframe SE terminology as necessary
Lack of emphasis on longer planning horizon |  | X | X | 
Reliance on the Product Owner to adequately represent the “Voice of the Customer | X | X | X | X
No graded approach to product development | X |  |  | 

## Slide 20: Summary
20
  Agile challenges demand new principles
  By incorporating these new principles agile practitioners are better positioned to achieve both the spirit and promised benefits of using an agile approach

## Slide 21
Questions

## Slide 22
References
——— 2021, Principle #7 – Apply cadence, synchronize with cross-domain planning, n.d., viewed 23 October 2021, https://www.scaledagileframework.com/apply-cadence-synchronize-with-cross-domain-planning/.
——— 2021, Enterprise Solution Delivery, n.d., viewed 17 October 2021, https://www.scaledagileframework.com/enterprise-solution-delivery.
Carson, Ronald S. 2013, “Can Systems Engineering be Agile? Development Lifecycles for Systems, Hardware, and Software”, INCOSE International Symposium 2013, Philadelphia, PA.
Digital.ai 2021, 15th State of Agile Report, available from https://digital.ai/catalyst-blog/15th-state-of-agile-report-agile-leads-the-way-through-the-pandemic-and-digital.
Hodges, Ann, 2013, “Bricks for a Lean Systems Engineering Yellow Brick Road” INCOSE International Symposium 2013, Philadelphia, PA.
Hodges, Ann, et al, 2020, “Implementing Systems Engineering in Early Stage Research and Development Engineering, INCOSE International Symposium 2020, virtual event.
International Council on Systems Engineering (INCOSE), Walden, D. D., Roedler, G. J., Forsberg, K. J., Hamelin, R. D., and Shortell, T. M. (Eds.), 2015, ‘Systems Engineering Handbook A Guide for System Life Cycle Process and Activities, 4th Edition’, John Wiley & Sons, Inc., Hoboken, NJ (US).
INCOSE SEBoK – Guide to the Systems Engineering Body of Knowledge, ‘System Life Cycle Process Models: Vee’, viewed 31 October 2021, https://www.sebokwiki.org/wiki/System_Life_Cycle_Process_Models:_Vee.
International Standards Organization (ISO), 2015, ‘ISO15288 Systems and software engineering – systems life cycle processes’, first edition, 2015-05-15.
Project Management Institute (PMI), 2017, ‘A Guide to the Project Management Body of Knowledge, Sixth Edition’, PMI, Newtown Square, PA (US).
SAE International, 2016, ‘AS9100 Quality Management Systems – Requirements for Aviation, Space, and Defense Organizations’, rev. D, 2016-09.
Yorke, John 2018, ‘3 Elusive Qualities of a Great Product Owner’, article, viewed 26 October 2021, https://www.agileconnection.com/article/3-elusive-qualities-great-product-owner.